AEGIS

All Features and Update

Decentralized identity and Zero Trust access controller — MVP status report

This document tracks the target MVP for Aegis, ownership by team member, completed implementation, remaining work, dependencies, and validation status. Status has been refreshed against the latest project update: features that were previously listed as Pending or Partial and are now implemented have been re-marked accordingly, and every section has been reformatted for clarity.

# 1. Project Goal

Aegis is a decentralized identity and Zero Trust access controller. The target system contains:

- React user and administrator interface

- Node.js and Express backend

- MetaMask wallet authentication

- MongoDB for off-chain data

- Ethereum-compatible blockchain for trusted identity, policy, and revocation state

- Solidity and Hardhat smart contracts

- Centralized Zero Trust authorization

- Device enrollment, replacement, and revocation

- Structured audit logging with future on-chain integrity anchoring

Blockchain state is used for trusted, tamper-resistant records. Normal authorization decisions are made by the backend and must not require a blockchain transaction for every request.

# 2. Current Feature Status

Legend:

| Feature | Status | Current State |
| --- | --- | --- |
| React frontend shell | Done | Routing, dashboard, API service, and health display work |
| Express backend foundation | Done | Routing, middleware, validation, errors, and health API work |
| Security middleware | Done | Helmet, CORS, rate limiting, and request-size controls are enabled |
| Wallet challenge generation | Done | Domain-bound, expiring, single-use nonce challenge |
| Signature verification | Done | Ethereum signature validation and replay protection work |
| Identity registration | Done for initial slice | Register, list, lookup, activate, and revoke operations exist |
| Identity-bound authentication | Done for initial slice | Only active registered identities receive sessions |
| Session issuance | Done for initial slice | Short-lived opaque access tokens are issued |
| Session logout and revocation | Done for initial slice | Bearer logout and identity-wide session invalidation work |
| Session authentication middleware | Done for initial slice | Protected routes validate session and identity status |
| Role/resource authorization | Done for initial slice | Centralized permission checks protect employee, reports, and payroll resources |
| Device enrollment | Done for initial slice | Authenticated users can enroll and bind a device to a session |
| Device replacement | Done for initial slice | Existing device is revoked and a new device is enrolled |
| Device revocation | Done for initial slice | Revoked devices are denied protected resource access |
| Dynamic role permissions | Done for initial slice | Admins can grant and revoke role permissions |
| Access audit events | Done for initial slice | Allowed and denied decisions create structured events |
| Protected audit retrieval | Done for initial slice | Audit events require the policy-management permission |
| Session introspection | Done for initial slice | Authenticated users can retrieve their current session and identity |
| Revoke-all sessions | Done for initial slice | Users can invalidate every active session for their identity |
| Device heartbeat | Done for initial slice | Active devices can update their last-seen timestamp |
| Admin identity role management | Done for initial slice | Admins can assign and remove identity roles |
| Filtered audit queries | Done for initial slice | Admins can filter and paginate audit events |
| Database readiness endpoint | Done | /api/health/ready reports whether MongoDB is ready |
| Graceful MongoDB shutdown | Done | SIGINT and SIGTERM close the HTTP server and MongoDB connection |
| Wallet identity lookup | Done for initial slice | Identities can be retrieved by normalized wallet address |
| Identity profile update | Done for initial slice | Identity display names can be updated with validation |
| Audit summary metrics | Done for initial slice | Admins can retrieve totals grouped by outcome and event type |
| Device activity filtering | Done for initial slice | Devices can be filtered by status and last-seen time |
| MongoDB persistence | Partial | Connection helper and identity schema exist; runtime services are still in memory |
| MetaMask UI integration | Pending | Backend signing flow exists; frontend wallet UI is not connected |
| Persistent challenges and sessions | Pending | Current challenge, session, device, policy, and audit stores are in memory |
| Identity smart contract | Pending | Current contract is an ownership/version scaffold |
| Policy smart contract | Pending | Policy state and contract permissions are not implemented |
| Revocation smart contract | Pending | Identity, device, and permission revocation state is not implemented on-chain |
| Blockchain client and event sync | Pending | No backend RPC client, listeners, cache, or reconciliation service |
| Full Zero Trust engine | Partial | Identity, session, device, role, resource, and action checks exist; network and risk context remain |
| Admin dashboard | Pending | No complete identity, policy, device, or audit management UI |
| End-to-end MVP demo | Pending | Full admin-to-user flow is not yet connected across all components |

Done       Done for initial slice       Partial       Pending

# 3. Features Completed in the Current Update

## 3.1 Identity and Authentication

Implemented:

- Ethereum wallet address validation and normalization

- Duplicate wallet protection

- Identity status lifecycle: ACTIVE, REVOKED

- Identity registration and lookup APIs

- Challenge-response wallet authentication

- Registered-identity lookup after signature verification

- Revoked-identity rejection

- Single-use and expiring nonce checks

- Invalid signature and wrong-domain rejection

### Identity endpoints

POST   /api/identities

GET    /api/identities

GET    /api/identities/:identityId

PATCH  /api/identities/:identityId/status

### Authentication endpoints

POST   /api/auth/challenge

POST   /api/auth/verify

POST   /api/auth/logout

## 3.2 Sessions

Implemented:

- Random opaque access tokens

- SHA-256 token hashes in the session store

- Fifteen-minute session expiry

- Active and revoked session states

- Bearer-token logout

- Identity revocation invalidating active sessions

- Session authentication middleware for protected routes

Private keys are never stored by Aegis. They remain in MetaMask.

## 3.3 Authorization and Protected Resources

Centralized authorization checks:

Session

-> Identity status

-> Device status

-> Role

-> Permission

-> Resource

-> Action

-> ALLOW or DENY

### Initial role permissions

| Role | Permissions |
| --- | --- |
| employee | employee:read, reports:read |
| manager | Employee and reports access plus payroll:read |
| admin | Employee, reports, payroll, and policies:manage |

### Protected resources

- GET /api/resources/employee

- GET /api/resources/reports

- GET /api/resources/payroll

Protected resources require both a valid session and an active enrolled device.

## 3.4 Device Lifecycle

- Device enrollment

- Session-to-device binding

- Device listing by identity

- Device revocation

- Device replacement

- Identity ownership checks

- Active-device checks on protected requests

### Device endpoints

POST   /api/devices

GET    /api/devices

PATCH  /api/devices/:deviceId/revoke

POST   /api/devices/:deviceId/replace

## 3.5 Dynamic Policies

- Role permission listing

- Admin-only permission grant

- Admin-only permission revoke

- Centralized policy evaluation

- Policy-change audit events

### Policy endpoints

GET    /api/policies

POST   /api/policies/permissions

DELETE /api/policies/:role/permissions

## 3.6 Audit Events

Implemented in the current in-memory slice:

- Access allowed / access denied events

- Policy changed events

- Event IDs, timestamps, identity IDs

- Resources, actions, outcomes, reasons, actors

### Audit endpoint

GET    /api/audit  (protected by policies:manage)

## 3.7 Five Additional Independent Features

### Session introspection

GET /api/auth/me returns the authenticated session context and current identity. It requires a valid bearer session and reflects the current identity and device binding.

### Revoke-all sessions

POST /api/auth/sessions/revoke-all revokes all active sessions belonging to the authenticated identity, supporting emergency logout and account recovery.

### Device heartbeat

POST /api/devices/:deviceId/heartbeat verifies device ownership and active status, then updates lastSeenAt. Revoked or mismatched devices are rejected.

### Admin identity role management

PATCH and DELETE /api/identities/:identityId/roles use the existing policies:manage permission to assign or remove roles through the identity service rather than modifying response data only.

### Filtered and paginated audit queries

GET /api/audit now supports identityId, eventType, outcome, limit (1–100), and offset filters. The response contains total and the selected events page. Audit access remains admin-protected.

## 3.8 Five Further Independent Features

### Database readiness endpoint

GET /api/health/ready returns 200 / ready when MongoDB is connected, and 503 / not_ready otherwise. The existing /api/health endpoint is unchanged.

### Graceful MongoDB shutdown

SIGINT and SIGTERM close the HTTP server first, then disconnect Mongoose, preventing abrupt shutdowns from leaving active connections open.

### Identity lookup and profile management

GET /api/identities/wallet/:walletAddress retrieves an identity via normalized address rules (IDENTITY_NOT_FOUND if absent). PATCH /api/identities/:identityId/profile updates the validated display name without changing wallet, roles, or status.

### Audit summary metrics

GET /api/audit/summary returns protected aggregate metrics: total events, counts by outcome, and counts by event type.

### Device activity filtering

GET /api/devices supports status=ACTIVE|REVOKED and seenSince=<ISO date>. Invalid filter values return clear validation errors; the unfiltered list remains supported.

# 4. Validation Completed

| Check | Result |
| --- | --- |
| Backend tests | 28 / 28 passed |
| Frontend tests | 1 / 1 passed |
| Smart-contract tests | 1 / 1 passed |
| Backend TypeScript build | Passed |
| Frontend production build | Passed |
| Hardhat contract compilation | Passed |

Backend test coverage includes authentication, identity lifecycle, sessions, authorization, device revocation, dynamic policy updates, and protected audit retrieval.

# 5. Four-Person Work Division

### Person 1 — Identity, Authentication, and Database

Completed

- Identity foundation

- Wallet challenge and signature verification

- Identity-bound session issuance

- Session logout and revocation

- Initial authentication middleware

- MongoDB connection startup and readiness reporting

- Graceful MongoDB shutdown handling

- Wallet identity lookup and profile updates

Remaining

- MongoDB repositories and models for identities, challenges, sessions, devices, resources, and audits

- Persistent challenge and session storage

- Persistent device and policy storage

- MetaMask frontend connection and signing flow

- Production session cleanup and indexing

Expected demonstration

Register identity

-> Connect MetaMask

-> Sign challenge

-> Verify wallet

-> Find active identity

-> Create session

-> Logout or revoke session

### Person 2 — Blockchain and Smart Contracts

Remaining

- Functional IdentityRegistry.sol

- Functional PolicyRegistry.sol

- Functional RevocationRegistry.sol

- OpenZeppelin role-based administrator controls

- Identity, policy, device, and permission events

- Contract validation and unauthorized-call tests

- Versioned deployment addresses and chain configuration

- Backend RPC client

- Event listeners and trusted-state cache

- Block tracking and reconciliation status

Expected demonstration

Smart contract

-> Blockchain state change

-> Contract event

-> Backend listener

-> Synchronized trusted cache

-> Authorization decision

Current status: contract workspace and basic deployment/test scaffold exist.

### Person 3 — Zero Trust, Authorization, and Device Security

Completed

- Session authentication middleware

- Centralized role/resource authorization

- Protected resources

- Device enrollment and session binding

- Device replacement and revocation

- Dynamic role permissions

- Revoked-device enforcement

Remaining

- MongoDB-backed device and policy state

- Network and IP context checks

- Risk/context evaluation

- Blockchain revocation-state integration

- More granular resource and feature policies

- Recovery approval and replacement controls

- Security tests for privilege escalation and policy races

Expected demonstration

Authenticated user

-> Identity

-> Device

-> Session

-> Role

-> Permission

-> Resource/action

-> Revocation state

-> ALLOW or DENY

### Person 4 — Frontend, Admin, Audit, and Integration

Completed

- Backend audit events for access and policy decisions

- Protected audit retrieval API

- Audit summary metrics and filtered audit access

- Device activity filtering

Remaining

- MetaMask login interface

- User identity, device, role, permission, and session views

- Employee, reports, payroll, and denied-access screens

- Admin identity management

- Admin role and permission management UI

- Device management UI

- Policy management UI

- Audit event viewer

- Confirmation and error states for destructive actions

- Persistent audit storage

- Merkle-root or hash anchoring through the blockchain service

- Full end-to-end demonstration

# 6. Dependencies Required for Remaining Work

| Dependency | Needed for | Owner/support |
| --- | --- | --- |
| MongoDB instance | Persistent identities, sessions, devices, policies, and audit events | Person 1 |
| Mongoose schemas and repositories | Runtime persistence and indexed lookups | Person 1 |
| Existing bearer-session authorization | Session introspection, revoke-all, device heartbeat, role management, and audit queries | Persons 1 and 3 |
| MetaMask browser provider | Frontend wallet connection and signing | Person 1 + Person 4 |
| RPC URL and chain ID | Backend/frontend blockchain connection | Person 2 |
| Deployed contract addresses | Backend contract calls and event listeners | Person 2 |
| OpenZeppelin AccessControl | Secure contract administrator roles | Person 2 |
| Blockchain event listener | Trusted cache synchronization | Person 2 + Person 3 |
| Frontend API/auth state integration | User and admin workflows | Person 4 |
| Persistent audit model | Audit history and retention | Person 1 + Person 4 |
| Hash/Merkle implementation | Tamper-evident audit anchoring | Person 4 + Person 2 |
| Integration test environment | MongoDB, Hardhat node, backend, and frontend together | All |

# 7. Recommended Next Order

## Stage 1: Persistence

- Add MongoDB models for all current in-memory stores.

- Preserve the current service interfaces and tests.

- Add indexes for wallet address, session token hash, device fingerprint, and audit timestamp.

## Stage 2: Blockchain Trust Layer

- Implement identity, policy, and revocation contracts.

- Add contract tests and administrative access control.

- Add backend RPC configuration and event synchronization.

## Stage 3: Frontend and Administration

- Connect MetaMask.

- Build login, device enrollment, resource access, policy, and audit screens.

- Protect admin actions through backend authorization.

## Stage 4: Full Security Validation

Test:

- Invalid signatures

- Replayed challenges

- Expired challenges

- Unknown and revoked identities

- Expired and revoked sessions

- Unknown and revoked devices

- Unauthorized resource access

- Permission grant and revoke

- Unauthorized admin actions

- Blockchain synchronization delay

- Audit integrity anchoring

# 8. MVP Acceptance Criteria

The MVP is complete when:

- Administrators can register identities.

- Users can authenticate with wallet signatures.

- Challenges are single-use and time-limited.

- Sessions expire and can be revoked.

- Devices can be enrolled, replaced, and revoked.

- Resource and role authorization is enforced by the backend.

- Identity, device, and permission revocation deny access.

- Smart contracts store trusted identity, policy, and revocation state.

- Contract administrator controls and scenario tests pass.

- Security events are persisted as audit entries.

- Audit integrity can be anchored without exposing sensitive personal data on-chain.

- Normal access decisions do not require blockchain transactions.

- The complete frontend/backend/MongoDB/blockchain flow works end to end.

# 9. Out of Scope for MVP

Unless separately approved, do not add:

- Multi-factor authentication

- Passkeys or WebAuthn

- Continuous or risk-based authentication

- Verifiable Credentials or full DID infrastructure

- Multi-chain support

- Enterprise SSO

- SIEM integrations

- Cloud IAM integrations

# 10. Current Limitation and Next Task

The current completed features are working, tested, and integrated in memory. The next highest-priority task is replacing the in-memory stores with MongoDB-backed repositories while preserving the current APIs and security behavior. After persistence, the blockchain contracts and synchronization layer should be implemented before completing the frontend administration experience.

# Appendix A: Team Dependency and Flow Diagrams

Carried over from the original project reference document.

## Dependency Between People

## Final Project Flow