| Feature Required by Documents | Status | Current Situation |
| --- | --- | --- |
| React user interface | Partial | Shell and dashboard exist; no real user/admin workflows |
| Node.js/Express backend | Done | Application, routing, middleware, and health API work |
| MongoDB integration | Partial | Connection helper exists, but no models or persisted data |
| MetaMask wallet connection | Pending | Frontend service methods exist, but no MetaMask integration |
| Wallet challenge-response authentication | Partial / Working Backend | Backend challenge and signature verification work |
| Session issuance and revocation | Pending | Verification returns a result only; no access/refresh tokens or sessions |
| Identity registration | Pending | No identity model, API, admin flow, or on-chain registration |
| Identity registry | Pending | IdentityRegistry.sol is only an Ownable constructor scaffold |
| Zero Trust authorization engine | Pending | No policy evaluation or protected-resource middleware |
| Resource-level authorization | Pending | No resource definitions or protected resource endpoints |
| Role-based permissions | Pending | No roles, permissions, assignments, or policy APIs |
| Policy registry | Pending | PolicyRegistry.sol has no policy logic |
| Identity revocation | Pending | No implementation |
| Device enrollment | Pending | Device service is empty |
| Device replacement/recovery | Pending | No implementation |
| Device revocation | Pending | No implementation |
| Revocation registry | Pending | RevocationRegistry.sol has no revocation logic |
| Audit logging | Pending | Audit service is empty; no database logs or Merkle anchoring |
| Blockchain integration | Partial | Contracts compile and deploy locally, but backend/frontend are not connected |
| Blockchain event monitoring/cache | Pending | No listeners, synchronization, or reconciliation |
| Admin management interface | Pending | No admin pages for identities, roles, devices, policies, or IP rules |
| Security baseline | Partial | Middleware and validation exist; HTTPS, secure sessions, least privilege, admin controls, and production secrets are incomplete |
| Smart-contract testing | Insufficient | Only a basic version/owner test exists; registry behavior and access control are untested |
| Deployment and integration demo | Pending | No production deployment, full local stack, or end-to-end MVP flow |

Based on the current working-status table + the three remaining workstreams, the cleanest division for 4 people is to divide by major technical responsibility, not simply by frontend/backend.

The goal should be that each person has a complete, meaningful module, while dependencies between people remain manageable.

4-Person Project Work Division

| Person | Main Responsibility | Core Area |
| --- | --- | --- |
| Person 1 | Identity, Authentication & Database | MongoDB + MetaMask + Sessions |
| Person 2 | Blockchain & Smart Contracts | Solidity + Hardhat + Blockchain Sync |
| Person 3 | Zero Trust, Authorization & Devices | Policy Engine + RBAC + Device Security |
| Person 4 | Frontend, Admin Dashboard, Audit & Integration | React + Admin UI + Audit + Final Integration |

👤 PERSON 1 — Identity, Authentication & Database

Main Responsibility

Build the complete identity and authentication foundation.

Currently, wallet challenge/signature verification is already working, but the project does not yet have persistent identities, sessions, or complete MetaMask integration.

1. MongoDB Integration

Implement MongoDB models for:

Identity

Session

Challenge

Device

Resource

AuditLog

Person 1 should define the database schemas and relationships.

Identity

identityId walletAddress displayName status roles createdAt updatedAt Status: ACTIVE REVOKED

Session

sessionId identityId deviceId accessToken / session reference createdAt expiresAt status revokedAt

Challenge

Replace the current: In-memory Map with persistent/appropriate challenge storage. Store: nonce walletAddress createdAt expiresAt used domain

2. Identity Registration

Implement:

Backend

POST /api/identities GET /api/identities GET /api/identities/:id PATCH /api/identities/:id/status

Functions:

- Register identity

- Associate wallet address

- Activate identity

- Revoke identity

- Find identity by wallet address

3. MetaMask Integration

Frontend should support:

Connect MetaMask ↓ Get wallet address ↓ Request challenge ↓ Sign challenge ↓ Send signature ↓ Backend verification

Important:

MetaMask stores the private key.

The application only stores the public wallet address.

4. Authentication Completion

Current:

Challenge ↓ Signature verification ↓ Result

Person 1 must implement:

Challenge ↓ Signature verification ↓ Identity lookup ↓ Identity status ↓ Device/session ↓ Session creation

5. Session Management

Implement:

- Session creation

- Access token/session mechanism

- Session expiry

- Session revocation

- Logout

- Identity revocation → invalidate all sessions

Important test cases

- Valid session → allow

- Expired session → deny

- Revoked session → deny

- Revoked identity → all sessions invalidated

Person 1 Deliverables

By the end, Person 1 should provide:

- MongoDB connection

- All required models

- Identity APIs

- Identity registration

- Identity revocation

- MetaMask connection

- Complete challenge-response authentication

- Persistent challenge storage

- Session creation

- Session expiration

- Session revocation

- Authentication middleware

- Authentication tests

- API documentation

Person 1's final output

MetaMask ↓ Challenge ↓ Signature ↓ Identity ↓ Session ↓ Authenticated User

👤 PERSON 2 — Blockchain & Smart Contracts

Main Responsibility

Build the complete blockchain layer and connect it to the backend.

Currently:

Contracts compile/deploy, but registry functionality and backend/frontend integration are missing.

1. IdentityRegistry.sol

Current:

Only Ownable constructor scaffold.

Implement:

- Identity registration

- Identity status

- Wallet mapping

- Identity activation

- Identity revocation

- Events

Example conceptual flow:

Identity ↓ Register ↓ ACTIVE ↓ Revoke ↓ REVOKED

2. PolicyRegistry.sol

Implement policy/permission state.

Support concepts such as:

Role

Permission

Resource

Action

Example:

EMPLOYEE ↓ employee.read ↓ Employee Portal

Admin should be able to:

- Create/update policies

- Grant permission

- Revoke permission

- Assign roles

3. RevocationRegistry.sol

Implement revocation state for:

Identity

Device

Permission

Example:

Identity → REVOKED

Device → REVOKED

Permission → REVOKED

Emit blockchain events for changes.

4. Smart Contract Security

Use:

- OpenZeppelin

- AccessControl

- Role separation

- Events

- Input validation

- Proper admin restrictions

Test:

Authorized admin → ALLOW

Unauthorized account → DENY

5. Hardhat Testing

Create tests for:

Identity

- Register

- Activate

- Revoke

Policy

- Grant

- Revoke

- Update

Revocation

- Identity revocation

- Device revocation

- Permission revocation

Access control

- Admin allowed

- Non-admin denied

6. Backend Blockchain Client

Create backend services for:

Connect to blockchain ↓ Load contract addresses ↓ Call contract functions ↓ Read blockchain state

Use environment variables for:

RPC_URL

CONTRACT_ADDRESS

CHAIN_ID

7. Blockchain Event Monitoring

Implement:

Smart Contract ↓ Event ↓ Backend Listener ↓ Cache/Database ↓ Zero Trust Engine

Monitor events such as:

- Identity registered

- Identity revoked

- Permission changed

- Device revoked

- Policy updated

8. Synchronization / Reconciliation

Backend should know whether its cached state matches blockchain state.

Create something like:

blockchainSyncState

Track:

- Last processed block

- Last event

- Sync status

- Errors

- Reconciliation status

Person 2 Deliverables

- IdentityRegistry.sol

- PolicyRegistry.sol

- RevocationRegistry.sol

- Hardhat deployment scripts

- Contract tests

- OpenZeppelin access control

- Backend blockchain client

- Event listeners

- Blockchain cache

- Synchronization/reconciliation

- Contract configuration

- Blockchain documentation

Person 2's final output

Smart Contracts ↓ Blockchain ↓ Events ↓ Backend Sync ↓ Trusted Cached State

PERSON 3 — Zero Trust, Authorization & Device Security

Main Responsibility

This person handles the core security decision-making system.

This is arguably the most important backend security component.

1. Zero Trust Policy Engine

Create centralized authorization service.

Example:

authorizeRequest({ identity, device, session, resource, action })

The engine checks

Identity ↓ Device ↓ Session ↓ Role ↓ Permission ↓ Resource ↓ Action ↓ Revocation ↓ ALLOW / DENY

2. Role-Based Access Control

Implement:

Roles

Permissions

Resources

Actions

Example:

| Role | Resource | Action | Result |
| --- | --- | --- | --- |
| Employee | Employee Portal | Read | Allow |
| Employee | Payroll | Read | Deny |
| Manager | Payroll | Read | Allow |
| Admin | Policy | Manage | Allow |

3. Resource-Level Authorization

Create protected resources.

For example:

/api/employee

/api/payroll

/api/reports

/api/policies

Each protected endpoint should pass through authorization.

Important:

Frontend permission checks are NOT security.

The backend must enforce authorization.

4. Authorization Middleware

Create reusable middleware such as:

requireAuthentication()

requireAuthorization(resource, action)

Example:

GET /api/payroll ↓ Authentication ↓ Zero Trust Authorization ↓ ALLOW / DENY

5. Device Enrollment

Implement:

Unknown Device ↓ Identity authenticated ↓ Enrollment verification ↓ Device registered ↓ ACTIVE

Device fields:

deviceId

identityId

name

status

createdAt

lastSeenAt

6. Device Revocation

Implement:

ACTIVE ↓ REVOKE ↓ REVOKED

Every protected request must check device status.

7. Device Replacement / Recovery

Implement:

Old Device ↓ REVOKED New Device ↓ ACTIVE

The identity remains the same.

8. Revocation Handling

Person 3 should handle:

- Identity revocation checks

- Device revocation checks

- Permission revocation

- Session revocation interaction

- Immediate off-chain deny

- Blockchain confirmation through Person 2

9. Security Testing

Person 3 should specifically test:

Authentication attacks

- Replay

- Invalid signature

- Wrong wallet

Authorization attacks

- Unauthorized resource

- Privilege escalation

- Role bypass

- Revoked permission

Device attacks

- Revoked device access

- Unknown device

- Device replacement

Person 3 Deliverables

- Zero Trust engine

- RBAC

- Permission system

- Resource/action system

- Authorization middleware

- Device model/workflow

- Device enrollment

- Device replacement

- Device revocation

- Revocation enforcement

- Security tests

- Authorization documentation

Person 3's final output

Authenticated User ↓ Identity Check ↓ Device Check ↓ Session Check ↓ Role Check ↓ Permission Check ↓ Resource Check ↓ ALLOW / DENY

PERSON 4 — Frontend, Admin Dashboard, Audit & Integration

Main Responsibility

Person 4 owns the user experience + administrative interface + audit system + final integration.

1. User Frontend

Build actual workflows instead of the current shell.

Login

Connect MetaMask ↓ Request Challenge ↓ Sign ↓ Authenticated

Display:

- Wallet address

- Identity status

- Device status

- Roles

- Permissions

- Session status

2. Resource Access UI

Create screens/resources where users can actually test authorization.

Example:

Employee Portal

Payroll

Reports

Admin Panel

When user tries to access:

ALLOW

or:

ACCESS DENIED

3. Admin Dashboard

Create pages for:

Identity Management

- Register identity

- View identities

- Activate

- Revoke

Role Management

- Create role

- Assign role

- Remove role

Permission Management

- Grant

- Revoke

Device Management

- View devices

- Revoke device

- Replace device

Policy Management

- View policies

- Update policies

IP Rules

- View/configure IP rules if included in the current repository requirements.

4. Audit Logging

Build the audit service.

Record:

Authentication success

Authentication failure

Replay attempt

Identity created

Identity revoked

Device enrolled

Device revoked

Permission granted

Permission revoked

Access allowed

Access denied

Admin action

Policy changed

Each record should contain appropriate:

eventId

timestamp

identityId

deviceId

resource

action

outcome

reason

actor

5. Audit Merkle Anchoring

Person 4 should implement the audit-side process:

MongoDB Audit Logs ↓ Batch Events ↓ Merkle Root / Hash ↓ Person 2 Blockchain Service ↓ Blockchain

The raw logs stay in MongoDB.

Only the integrity proof/hash is anchored on-chain.

6. Security/Admin UI

Ensure:

- Admin routes are protected

- Destructive actions require confirmation

- Revocation actions are clearly shown

- Errors are understandable

- Sensitive information isn't displayed

- Admin actions are logged

7. Final Integration

Person 4 becomes the primary integration coordinator.

Connect:

Frontend ↓ Person 1 Authentication ↓ Person 3 Authorization ↓ Person 2 Blockchain ↓ MongoDB ↓ Audit

8. End-to-End Testing

Person 4 coordinates the complete demo:

Successful flow

Admin registers identity ↓ Assign role ↓ Grant permission ↓ User connects MetaMask ↓ Signs challenge ↓ Session created ↓ Device verified ↓ Resource requested ↓ Zero Trust check ↓ ALLOW ↓ Audit log

Failure flow

Test:

Invalid signature → DENY

Replay → DENY

Expired nonce → DENY

Revoked identity → DENY

Revoked device → DENY

Revoked permission → DENY

Unauthorized resource → DENY

Person 4 Deliverables

- Complete React UI

- MetaMask UI integration

- User dashboard

- Resource pages

- Admin dashboard

- Identity management UI

- Role/permission UI

- Device management UI

- Policy UI

- Audit log UI

- Audit anchoring integration

- Final frontend/backend integration

- End-to-end testing

- Demo preparation

🔗 How the 4 People Connect

This is the most important part.

Nobody should develop their part as an isolated project.

Dependency Between People

| Work | Depends Mainly On |
| --- | --- |
| MongoDB models | Person 1 |
| MetaMask authentication | Person 1 |
| Identity registration | Person 1 + Person 2 |
| Sessions | Person 1 |
| Smart contracts | Person 2 |
| Blockchain synchronization | Person 2 |
| Zero Trust engine | Person 3 + Person 1 |
| RBAC | Person 3 |
| Device management | Person 3 + Person 1 |
| Admin UI | Person 4 + Persons 1–3 APIs |
| Audit logging | Person 4 + all backend modules |
| Audit blockchain anchoring | Person 4 + Person 2 |
| Final integration | Person 4 + all |
| End-to-end testing | All |

Recommended Development Order

Don't wait until one person finishes everything before the others start.

Stage 1 — Foundation

Person 1

- MongoDB

- Identity

- Session models

Person 2

- Smart contracts

Person 3

- Authorization architecture

- Device architecture

Person 4

- Frontend architecture

- Admin dashboard structure

↓

Stage 2 — Core Features

Person 1
→ Authentication + sessions

Person 2
→ Blockchain integration

Person 3
→ Zero Trust + RBAC + devices

Person 4
→ MetaMask UI + admin workflows

↓

Stage 3 — Integration

Person 1

Authentication

↓

Person 3

Authorization

↓

Person 2

Blockchain state

↓

Person 4

Frontend + Audit

↓

Stage 4 — Security Testing

All four people test their own modules first.

Then conduct a combined security test.

Final Feature Ownership

| Feature | Owner | Support |
| --- | --- | --- |
| MongoDB | P1 | P3/P4 |
| Identity | P1 | P2 |
| MetaMask | P1 | P4 |
| Challenge-response | P1 | P4 |
| Sessions | P1 | P3 |
| IdentityRegistry | P2 | P1 |
| PolicyRegistry | P2 | P3 |
| RevocationRegistry | P2 | P3 |
| Blockchain client | P2 | P1/P3 |
| Blockchain events/cache | P2 | P3 |
| Zero Trust Engine | P3 | P1/P2 |
| RBAC | P3 | P2 |
| Resource authorization | P3 | P4 |
| Device enrollment | P3 | P1/P4 |
| Device replacement | P3 | P4 |
| Device revocation | P3 | P2 |
| Audit logging | P4 | All |
| Merkle/hash anchoring | P4 | P2 |
| User UI | P4 | P1/P3 |
| Admin UI | P4 | All |
| Security hardening | All | — |
| Smart-contract testing | P2 | P3 |
| E2E testing | P4 | All |
| Final demo | P4 | All |

What Each Person Should Be Able to Demonstrate

👤 Person 1

“I can register an identity, connect MetaMask, perform challenge-response authentication, and create/revoke persistent sessions using MongoDB.”

👤 Person 2

“I developed the identity, policy and revocation smart contracts, secured them with OpenZeppelin access control, tested them with Hardhat, and connected blockchain events to the backend.”

👤 Person 3

“I developed the Zero Trust authorization engine, RBAC, resource-level access control, device enrollment/replacement/revocation, and revocation enforcement.”

👤 Person 4

“I developed the user/admin interfaces, audit logging and audit anchoring, integrated all modules, and performed the complete end-to-end demonstration and testing.”

Final Project Flow

If everything is implemented correctly, the four people's work should finally come together like this:

This division covers essentially the entire remaining MVP scope without giving one person only “frontend work” or only “testing work.” Each member gets a technically meaningful contribution that can also be clearly explained during the project viva.